|  |  |
| --- | --- |
| **1. UAT Scope (In Scope – Out of Scope)** | |
| **UAT - In Scope** | **UAT - Out of Scope** |
| In Scope*List features that are tested*   * Registration * Login * Add reviews to spaces * Add new space | Out of Scope *List features that are not tested.*   * Modifying an existing space * Deleting an existing space |

## 

|  |
| --- |
| **2. UAT Assumptions and Constraints** |
| **UAT Assumptions** |
| Assumption *List the UAT assumptions.*   * **Test environment:**The test cases are conducted by 1 experienced QA manager, meeting rooms are blocked, and hard- and software is provided by IT * **Test documentation:**All UAT test cases are documented within Google Drive Project folder * **Error reporting:** Errors, failures and other flaws are reported using the Usersnap Chrome extension and are directly sent to the particular project |

|  |
| --- |
| **UAT Constraints** |
| Constraint *List the UAT constraints.*   * **Time frames**: Test results must be provided by June 6th 202 * **Resources:**    + Human resources: 2 testers available for 2 days   + Provided hardware: hp laptop   + Tested operating systems:     - Windows: 10     - Linux: Ubuntu   + Browser tests:     - Chrome (latest 2 versions)     - Edge (latest 2 versions) |

|  |  |  |  |
| --- | --- | --- | --- |
| **3. UAT Risks** | | | |
| **Description** | **Probability**  **High|Med|Low** | **Impact**  **High|Med|Low** | **Mitigation** |
| not properly trained Testers | Med | Med | Ongoing training sessions for testers |
| Incomplete test environment due to time constraints | high | Med | Realistic time and resource planning |
| Error handling: Testers are not aware on how to report bugs | Low | High | Easy-to-use bug reporting solution for UAT test available |
| UAT test failure | Low | High | Feature-complete development done before UAT test start |

|  |  |  |
| --- | --- | --- |
| **4. UAT Team Roles & Responsibilities** | | |
| **Name** | **Roles** | **Responsibilities** |
| Chaima Ben ghanem | Tester | Testing on LINUX |
| Yasmine Cherif | Tester | Testing on Windows |
| Amal Abidi | QA Manager | Managing UAT Test |
| Amal Abidi | Product Owner | Project ownership |
|  |  |  |

|  |  |
| --- | --- |
| 5. UAT Entry Criteria | |
| **ID** | **Criteria** |
| 5.1 | The development of the users and spaces features are fully completed |
| 5.2 | Integration tests are completed |
| 5.3 | No high or medium defects are reported |
| 5.4 | All reported bugs should be fixed |
| 5.5 | UAT test environment (hardware, software, location) is ready |
| 5.6 | Testers got briefed and ready to start testing |
| 5.7 | UAT test plan is available |

|  |  |  |  |
| --- | --- | --- | --- |
| 6.UAT Requirements-Based Test Cases | | | |
| **ID** | **Test Cases** | | |
| 6.1 | *Adding a new space:*   * *Please visit: localhost:4200* * *sign in with the following credentials:*   + *Amal*   + *hello* * *click on the button add a coworking space* * *add the new space* * *Expected result:*    + *A new coworking space is added* | | |
| 6.2 | *Registering:*   * *Please visit: localhost:4200*   *Click on the button sign in*  *Click on the button create your account*  *Create an account*   * *Expected result:*    + *A new account is created* | | |
| 6.3 | | *Add Review:*   * *Please visit: localhost:4200*   *Click on the button workspaces*  *Click on workspace appropriate*  *Click on the button details*  *Complete the review form*  *Click on add reiew*     * *Expected result:*    + *A new review is added to the workspace* |
|  | |  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 7. UAT Test Results | | |  |  |
| **ID** | **Test Cases** | **Pass/Fail** | **Tested By** | **Date Tested** |
| 7.1 | Add new space | Pass | Chaima Ben Ghanem | 02/06/2022 |
| 7.2 | registration | Pass | Yasmine Cherif | 02/06/2022 |
| 7.3 | login | Pass | Yasmine Cherif | 02/06/2022 |
| 7.4 | Add new review to a space | Pass | Chaima Ben Ghanem | 02/06/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| 8. Document Signatures | | | |
| **Role** | **Name** | **Signature** | **Date** |
| Service Owner | Amal ABIDI |  | 02/06/2022 |
| Project Manager | Amal ABIDI |  | 02/06/2022 |

# 9. Addendums & Appendices

*Include any additional documents.*